Project Charter Document

Project Name:        Traffic Accident Risk Analysis and High-Risk Zone Identification Using               Data Analytics

Industry:           	Traffic Management & Road Safety Department

Department:	Public Safety Analytics

Product/Process:	Data Analysis

Prepared By

| Document Owner(s) | Project/Organization Role |
| --- | --- |
| Soumya Karihole | Data Analyst |

Project Charter Version Control

| Version | Date | Author | Change Description |
| --- | --- | --- | --- |
| 1.0 | 04/03/2026 | Soumya Karihole | Document created |

TABLE OF CONTENTS

1	PROJECT CHARTER PURPOSE	3

2	PROJECT EXECUTIVE SUMMARY	3

3	PROJECT OVERVIEW	4

4	PROJECT SCOPE	4

4.1	Project Deliverables	4

4.2	Deliverables Out of Scope	4

4.3	Project Duration (start date: 04/03/2026 End date: 04/04/2026)	4

5	PROJECT CONDITIONS	5

5.1	Project Assumptions	5

5.2	Project Issues – Fill it as and how project progresses.	5

5.3	Project Risks – Identify if there are any risks that you foresee.	6

6	PROJECT REFERENCES – Any previous projects you have referred. If yes, please share the details.	6

7	APPROVALS	6

# PROJECT CHARTER PURPOSE

The project charter defines the scope, objectives, and overall approach for the work to be completed. It is a critical element for initiating, planning, executing, controlling, and assessing the project. It should be the single point of reference on the project for project goals and objectives, scope, organization, estimates, work plan, and budget. In addition, it serves as a contract between the Project Team and the Project Sponsors, stating what will be delivered according to the budget, time constraints, risks, resources, and standards agreed upon for the project.

# PROJECT EXECUTIVE SUMMARY

- Business Problem: High number of accidents occurring at intersections and highways due to unpredictable traffic, poorly timed signals, and road conditions. No current system exists to predict or warn about accident-prone areas in advance.

- Business Objective: Maximize accident pattern identification.

- Business Constraint: Minimize misleading data interpretations.

- Success Criteria:

  - Business Success Criteria: Reduction in accidents at flagged high-risk zones by at least 20%.

  - Economic Success Criteria: Lower costs in traffic management and emergency response.

- Data Collection: Traffic-related data including vehicle count, speed, signal timings, violations, accident records, weather conditions, and infrastructure attributes will be collected from structured datasets and simulated traffic sources.

- Scope: This project is focused on supporting the Traffic Management and Road Safety Department by providing analytical insights into congestion patterns, accident risks, and infrastructure performance.

- Assumptions: Data will be provided by the clinic/client. It is assumed that sufficient historical traffic data will be available for analysis and that the dataset represents realistic traffic patterns.

- Risks: Potential risks include incomplete or inconsistent traffic data, lack of real-time data integration, and possible inaccuracies due to simulated datasets. Additionally, variations in traffic behaviour across different locations may impact generalization of insights.

- Costs: Data Analyst 1 resource * 100 hours * 300/hour.

- Timeline: High level timeline of the project. Project will from 4th March to 4th April 2026.

- Approach: The project follows a structured Data Analytics Project Management Methodology

# PROJECT OVERVIEW

- This project focuses on analyzing traffic congestion, accident patterns, and infrastructure performance using data analytics techniques.

- The objective is to identify high-risk traffic zones and understand key factors such as overspeeding, signal efficiency, weather conditions, and traffic volume.

- Data preprocessing, feature engineering, and exploratory analysis were performed to extract meaningful insights from traffic datasets.

# PROJECT SCOPE

## Project Deliverables

| Milestone | Deliverable |
| --- | --- |
| - Identifying Constraints and design the project architecture, explore various public forums to collect relevant data, Data Preparation. | - Deliverable 1.1—Identifying Constraints and design the project architecture. - Deliverable 1.2—Explore various public forums to collect relevant data. - Deliverable 1.3— Data Preparation |
| - EDA and Descriptive Analytics | - Deliverable 2.1— EDA and Descriptive Analytics - Deliverable 2.2— Insights documentation |
| - Show case and review, Final Presentation and documentation, Handover and KT. | - Deliverable3.1 – show case and review. - Deliverable3.2 – Final Presentation and documentation - Deliverable3.3 – Handover and KT |

## Deliverables Out of Scope

- Web Application

- Mobile App

- Cloud based deployment

## Project Duration (start date: 04/03/2026 End date: 04/04/2026)

| Project Milestone | Date Estimate | Deliverable(s) Included | Confidence Level |
| --- | --- | --- | --- |
| - Identifying Constraints and design the project architecture, explore various public forums to collect relevant data, Data Preparation. | [04/03/2026] - [14/03/2026] | - Deliverable 1.1—Identifying Constraints and design the project architecture. - Deliverable 1.2—Explore various public forums to collect relevant data. - Deliverable 1.3— Data Preparation | [High] |
| - EDA and Descriptive Analytics | [16/03/2026] - [20/03/2026] | - Deliverable 2.1— EDA and Descriptive Analytics - Deliverable 2.2--- Insights documentation | [High] |
| - Show case and review, Final Presentation and documentation, Handover and KT. | [20/03/2026] - [04/04/2026] | - Deliverable3.1 – show case and review - Deliverable3.2 – Final Presentation and documentation - Deliverable3.3 – Handover and KT | [Medium] |

# PROJECT CONDITIONS

## Project Assumptions

- Data will be extracted from public sources and then client provided data is mapped and finally one master data will be shared by Innodatatics for further analysis.

- Dashboards and insights are mandatory.

## Project Issues – Fill it as and how project progresses.

Priority Criteria

1 − High-priority/critical-path issue; requires immediate follow-up and resolution.

2	 − Medium-priority issue; requires follow-up before completion of next project milestone.

3	 − Low-priority issue; to be resolved prior to project completion.

4 − Closed issue.

| # | Date | Priority | Owner | Description | Status & Resolution |
| --- | --- | --- | --- | --- | --- |
| 1 | 17/03/2026 | High | Data Analyst | Traffic dataset had missing values and datatype issues. | Cleaned data using preprocessing and validation. |
| 2 | 21/03/2026 | Medium | Data Analyst | Difficulty in identifying useful KPIs for dashboards. | Performed EDA and finalized stakeholder-based KPIs. |

## Project Risks – Identify if there are any risks that you foresee.

| # | Risk Area | Likelihood | Risk Owner | Project Impact-Mitigation Plan |
| --- | --- | --- | --- | --- |
| 1 | Data Quality Issues | High | Data Analyst | Poor or missing traffic data may affect insights. Data cleaning, validation, and preprocessing performed to reduce impact. |
| 2 | Dashboard Performance | Medium | Data Analyst | Optimized data model and removed unnecessary columns. |

# PROJECT REFERENCES – Any previous projects you have referred. If yes, please share the details.

| Project | Description |
| --- | --- |
| [ |  |

# APPROVALS

Prepared by	Soumya Karihole

Data Analyst

Approved by	Bharani Kumar Depuru

Project Manager